# Post-acquisition review: DentalDesk (presented to the Board, March 2024)

Fictional demonstration document.

# What went well

Day 1 finance controls were in place on completion.

Retention of acquired customers was 97% of ARR.

# What went wrong

Customer data cleansing took six weeks longer than planned and delayed the CRM migration by seven weeks.

Cross-selling started on day 153 instead of day 100 because account owners could not see acquired customers in the CRM.

Cross-sell revenue reached £310k in year one against a plan of £600k.

# Lessons

Lesson: assess customer data quality before completion, during diligence.

Lesson: do not start cross-selling until account ownership is visible in the CRM.